## Slide 1: Travelex BDD Case Study

## Slide 2: What is BDD?
Behaviour-driven Development is about implementing an application by describing its behavior from the perspective of its stakeholders.

## Slide 3: Consultancy for:
Implement BDD process for Green Field Development Project.
Implementing BDD process for legacy application.

## Slide 4: SOW Activities
1.BDD/TDD (Behaviour/Test Driven Development) implementation across Product Owner, Dev and Test functions
2.Automation frameworks, tools and coverage - maturity assessment and orchestration (process, policies and tools)
3.Left shift testing strategy and implementation
4.Implementation of Quality Pyramid
5.Test Data management
6.V&V for environment readiness, deployment and go live

## Slide 5: Challenges we faced
1. Misunderstood the BDD term by us
2. Umbrella Activities defined in SOW.
3.Highly Secure working environment in Travelex.
4.DevOps team reached late for assignment
5. 70%-80% new team members in Travelex Testing team
6. Experienced testers were not open to change.
7.Smart QA Manger, who never let us conclude any meeting and add something new in every team meeting.

## Slide 6
7. Difficult to get all stakeholders in meeting to take decisions.
8. Existing testing process was not structured.
9. No documentation, no RTM
10. No Product SME.
11. Invalidated 5000+ testcase
12. Distributed and disconnected working environment.
13. Creating testing strategy for legacy application.
14. Limitation to choose Open Source tools.
15. Tools and programming language chosen (C#, SpecFlow for Automation)

## Slide 7: How we overcome these challenges?
We go through multiple blogs (regression-testing-with-an-agile-mindset, http://goodrequirements.com/bdd/, https://dannorth.net/introducing-bdd/) and books (BDD in action, Specification by example, The Cucumber Book) on BDD as development process.
Identified task to be performed under Umbrella Activities in SOW and taken their Consent on that.
We started reaching out their IT team directly for our requirement to make process fast.
We created presentation and given a formal training on BDD to whole team.

## Slide 8
5. Divided Projects between us to focus on.
6. Identified and worked on their immediate problems:
Identify and implement Open Source tools to generate automation report.
Identify test management tool and implement it .
Data management strategy for parallel automation execution.
Present testing in CI/CD.
Upfront told them challenges to implement BDD in legacy application.
Started implementing BDD in GreenField Project.
Help them to implement to identify and automate critical path cases.
7. Send MOM for each meeting .
8. Start involving Scrum master (Pranav) in meeting and not leave meeting until get conclude.

## Slide 9
7. Started meeting with team members to gather information about existing process.
8. Created and presented strategy to perform testing in legacy application.
9. Created document for Coding guidelines and automation test project management.
10. Identified and created 3 amigos (Business Role, developer, and Tester) for their future implementation.

## Slide 10: Benefits for Travelex
BDD as a process got Implemented in greenfield project.
Team got training on BDD as a process and on SpecFlow.
Got a strategy to manage testing activity in legacy application.
Got Document for coding guidelines and review process.
Got beautiful testing report for their purpose.

## Slide 11
Thanks