# Introduction
## Description
    This document is used to define what is being tested and the primary purpose (the “why” the testing is being conducted). Consideration is also given for special circumstances, special focus/emphasis, or other issues.
## Purpose
The purpose of this document is to define the overall approach that will be taken by the Test Team when delivering testing services to all of the projects within the business. The document helps to clarify the testing activities, roles and responsibilities, processes and practice to be used across successive projects.

## Objective
This document can be used by the project test team to guide how testing will be managed in organization. The test effort will be prioritized and executed based on the project priorities as defined in the Project Plan and Requirements Specification. This is a living document that may be refined as the project progresses. The QA Manager, Test Team Lead, Product Manager, Project Manager, and Development Manager etc. shall review and approve modification of this document based on the work experience.

## Scope
    This part should cover all phases and releases.

This document will cover the following:
- Identifying the successive types of testing to be undertaken throughout the lifecycle of development to live operations
- The scope of each type of testing
- Identifying how common expectations and testing standards are to be achieved for all types of testing
- The high level technical, resource and environmental requirements required.
- The key testing and quality assurance procedures that will be required.
## Benefits
This Document can provide the following benefits:
- faster development of testing requirements by directly using key project deliverables
- earlier identification of testing requirements
- independence of testing from development tasks and resources
- well-defined tests
- progressive and additive test tasks

## Underlying Testing Principles
This document determines the project’s approach to testing. The strategy is to look at the characteristics of the system to be built, the project time line and budget, and plans the breadth and depth of the testing effort. The Testing Strategy will influence tasks related to test planning, test types, test script development, and test execution.

# Test Scope and objectives
## Overview of project
Include an overview of the current and future components of the project that will be tested in summary.

## Scope
To define the testing scope of current and future projects, the following areas are examined:
- testing tasks
- test types by task
- converted data sources
- system interfaces
- testing environments
- testing tools
# Test activities
Describe all planned test activities that are to be carried out by the project to support the chosen testing approach. For example:

- Set-up of test environment
- Set-up of test data
- Perform testing
- Monitoring and collating results
- Initiating rework
- Obtaining user acceptance.
- List all the artifacts that shall be delivered from testing by the project.
- Table containing list of some sample items that should be delivered as part of testing. Remove or add deliverables as required for the type of testing to be executed.
- Describe the documentation structure in terms of the testing organization – i.e. the specific deliverables for each application or team.

# Testing Task
Following are the main testing types:
- module test
- module integration test
- system test
- systems integration test
- acceptance test
# Test Types by Task
The following list identifies, by testing task, the types of testing that will be conducted:

## Module Test
- system process step
- validation
- calculation
- error handling
- database auditing
- security
- volume data
- help text
- checkpoint restart
- user interface
- report layout
- screen layout
## Module Integration Test
- system process script
- security
- volume data

## System Test
- initial system documentation
- manual data load
- system process sequence using scripted data
- interface using scripted data
- converted data load
- converted data inspection
- system process sequence using converted data
- interface using converted data
- parallel legacy reconciliation
- job stream
- backup and recovery
- database auditing
- data archival
- security
- locking
- batch response time
- online response time

## System Integration Test
- systems integration process sequence using converted data
- network stress
- security
- locking
- batch response time
- online response time

## Acceptance Test
- batch response time
- online response time
- parallel running
- live data
- live environment
- final system documentation sign-off
# Test Strategy
# At every major milestone, risk areas per component would be identified and testing effort would be focused on those areas.
## Testing Methodology
This section outlines the testing methodology and the testing procedures for each testing.

## Develop Test Plans
Test plans are developed to describe and justify the test strategy in relation to technical requirements and risk. The test plan brings visibility on the test design and execution based on the defined strategy.
The main purpose of a test plan is to:
- Highlight the test conditions/scenarios and the test cases
- Identify special requirements or entry criteria that must be met in order for the test project to proceed, as well as exit or process for determining when to stop testing
- Support initiation and organisation of test project, including preparations, staffing, responsibilities, facility acquisition, task planning and scheduling
- Support daily management and evaluation of the test project
- Identify and manage any risks or issues that may impact the project
- Specify the deliverables of the test project and the delivery process
- Include a Test Objective Matrix to control and manage any changes during the test project

### Master Test Plan
The purpose of an MTP is to identify testing to be conducted for those Releases following System Test. The responsibility for the MTP’s resides within the deliverables of the Test Managers and their Leads. The following content must be included:
- Testing to be conducted; i.e. Test Releases & Regression Test Approach
- Test Type Coverage Matrix
- Milestone Schedule
- Work Plan, Resources & Dependencies, High Level Estimates
- Test Approach
- Roles and Responsibilities
- Test Evidence Policy
- Measurements and Metrics
- Progress Reporting
- Co-Dependency Management
- Alignment Management
- Environment Requirements
- Defect Management Process
- Handover Strategy
- Data Collection
- Entry and Exit Criteria Risk Assessment processes
- Training Requirements
- Project Risks
- Deliverables

## Test Design & Preparation
Each test stage is a discrete form of testing with its own objectives, methods and requirements coverage and therefore a set of its own test scripts. A coverage matrix of all the Test Stages / Test Areas to be covered in each Test Release is appended below. This is subject to agreement.

Test Areas/ Test Type	Central Testing	Module & System Tests	Integration Tests	Model Community / User Acceptance Tests	RFO / Scalability Tests	Preparation for Go Live Tests
Functional				
Non-Functional	
Business Processes				
Volume					
Performance					
Security (including Penetration Testing)			
Data Protection			
Usability				
Interface Tests			
Installation & Configuration						
Systems & Service Management & Service Level Reporting					
Network Worthiness					
Disaster Recovery					
Helpdesk Tools & Processes					
Management Information Reporting					
Audit			
Resilience					
Capacity Planning					
Data Migration			
Cutover & Fallback & Go-Live Simulation					
Back-up, recovery, journaling					
Operations Support Processes					

## Test Team Support Requirements
Identify the support teams available to the Test Team which includes providing solutions to identified issues, support from overseas development, the usage and involvement of Third Parties etc. Supply details of the staff availability together with the Service Level Agreements (SLA’s) which need to be met around staff and support.
## Areas Not Being Tested
This section describes specific areas that will not be tested. A sample chart is provided below.

Area	Description Of What Will Not Be Tested
XXXXX	xxxxx / xxxxx

## Test Summary Report
This is to be collated and submitted at the end of testing. The QA Manager or their nominated deputy is responsible for its production. The following details the headings required for the Test Report:
- Management Summary
- Test Execution Results against Test Cases
- Statement on System Configuration and Test Environment.
- Tests that have passed and the associated requirement
- Tests not performed or failed, against scripts and Requirement and reasons why
- Outstanding Test Issues raised against Requirements by priority/ severity with known resolution plans and functional/ technical impact assessment
- Outstanding Test Issues that cannot be directly linked to a specific requirement and functional/ technical impact assessment along with a resolution plan.
- Measures against exit criteria as defined in the Test Plan
## Testing External to QA
## R&D: Unit Tests and Code Review. R&D will also perform internal testing before sending it to QA.

# Testing Types

## Unit / Component Testing
Unit testing is the initial testing of new and/or changed code in the system. The purpose of unit testing is to allow the developer to confirm the functionality provided by a single unit or component of code.

## System Testing
System testing is the functional and non-functional testing of the entire deliverable system, and the interfaces between the various components.

## Regression Testing
Regression testing is performed when a component part of the overall product is modified, and ensures that no new faults have been introduced as a result of this modification. With the use of defined test scripts and a standard form for data capture, it is envisaged that all tests will be repeatable, which will make regression testing much more straightforward.

## Integration Testing
Integration testing confirms that each piece of the application interacts as designed and that all functionality is working. Integration testing includes interactions between all layers of an application, including interfaces to other applications, as a complete end-to-end test of the functionality.
Integration testing shall consist of the following:
- Verifying links between internal application components.
- Focusing on complete end-to-end processing of programs, threads, and transactions.
- Boundary value analysis (testing modules by supplying input values within, at, and beyond the specified boundaries).
- Cause-effect testing (supplying input values to cause all possible output values to occur).
- Comparison testing (comparing output of system under test with another reference system).
- Security functionality.
- Ensuring traceability to requirements, use cases, user interface (UI) design, and test objectives.
- Testing each business function end-to-end through the application, including positive and negative tests.

## End to End Testing of current business processes
End to End testing of current business processes is essential for testing.

## Installation/ Configuration
Installation / Configuration testing verifies that the system will install and function on all required operating platforms, under all specified configurations.
## Performance Testing
Performance testing is conducted to evaluate the compliance of a system or component’s response time, and the ability to function in various operating environments. Performance Testing is also testing techniques associated with the system’s behaviour under conditions of volume and load.
## Load Test
    The purpose of load testing is to identify potential performance problems before they occur in production. Load testing shall be used to test the performance of the application with near-production (or greater) levels of users accessing the application at the same time as specified by the specifications.
## User Acceptance Testing
The purpose of user acceptance testing (UAT) is to simulate the business environment and emphasize security, documentation, and regression tests. UAT shall be conducted to gain acceptance of all functionality from the user community. UAT shall verify that the system meets user requirements as specified.
## Security Testing
    Security testing evaluates whether the system meets its specified security objectives by attempting to break in or disable a system by improper acquisition of a password, bypassing security measures, browsing through insecure data, or overwhelming the system with requests.
    Security Testing also involves the testing of the access levels specified at the design stage.
    QA Manager and project authorities will decide on the extent of any penetration testing that needs to be performed.
    Code Injection:

## Code Injection can do:
## Arbitrarily modify values in a database through a type of code injection called SQL injection. The impact of this can range from defacement of a web site to serious compromisation of sensitive data.
## Install malware on a computer by exploiting code injection vulnerabilities in a web browser or its plugins when the user visits a malicious site.
## Privilege escalation to root permissions by exploiting Shell Injection vulnerabilities in a setuid root binary.
## Stealing sessions/cookies from web browsers using HTML/Script Injection (Cross-site scripting).
## Different Types of Code injection:
## SQL Injection
## LDAP Injection
## Cross site scripting
## Recovery Testing
    Recovery testing forces the failure of the software in a variety of ways to verify that recovery is properly performed.
## Beta Testing
In beta testing, a small number of experienced users try the product in a production mode and report defects and deficiencies. The purpose of beta testing is to identify suggested improvements into a general release for the larger user community.
Defects identified during beta testing shall be grouped into two categories: those with significant impact that may not justify immediate implementation and those that can be easily integrated into the project.
Beta testing shall consider the following issues:
- Proper identification of the beta testing group.
- Specific areas for which feedback is requested.
- Specific areas for which feedback is not requested.

# Testing Approach
A well-defined testing approach will help to minimize major risks. This document assign responsiblity for all procedures, standards and processes to be adopted for all test activities. It is the QA Manager responsibility to direct quality queries to the appropriate person or team to ensure that any issues are resolved in a timely manner.
## Testing Framework
Describe how Test Execution will be organised and the environment and location where this will take place. A typical execution activity will be split into the following sets of execution:
- core functionality
- detailed new functionality
- retesting for Test Issue resolution, both specific for fix and regression.
- final Regression Testing

## Test Documentation
Identify all the Test Programme documentation (along with their individual references) that will be delivered during each of the Test Phases and test cycles, and additionally highlight relevant contract delivery dates, where applicable.
As an example this is set out as the table below:

Document	Timetable
Test Strategy	Due (insert no of days) days after contract signed
Test Plans	Due at least (insert no of days) days prior to the start of Test Execution for that test type
Test Specifications	Due at least (insert no of days) days prior to the start of Test Execution for that test type
Test Scripts	Before execution activities for given test type
Test Report	Draft due (insert no of days) days before the completion of that testing type. Baselined version due 1 day after completion of testing type.
Notice to commence testing
Test Issue Management Log	Reports available on demand

## Test Execution
    All test execution is to be conducted in a transparent manner on an environment that mirrors the envisaged live environment as closely as possible. System and Module testing will be conducted on the vendor test environment with Integration, Ready for Operations and User Acceptance Testing conducted on vendor sites.

Stage / Role	System	Integration	User Acceptance	Ready for Operations
Environment	Test	Test	Test & To Be Live	Test & To Be Live
Co-ordination & Management
Execution
Reporting
Support

## Suspension and Resumption Criteria
    Specify the criteria used to suspend all or a portion of the testing activity on the test items associated with this Strategy. e.g. Testing activity will be suspended if there are more than a certain number of “Critical” issues raised during any stage of testing. Resumption will be conditional on those issues having been addressed to the satisfaction of the project authorities.
## Test Results Capture
All test results will be captured by the testers in Excel spreadsheets. Any divergence between expected and actual results will be regarded as an issue.
## Test Issues
## Test issues will be deemed to have arisen where the products under test exhibit behaviour contrary to or outside the agreed requirement. Any such deviation will be logged as a Test Issue on Test Track. The management of these Test Issues will be owned by the Test Team to ensure resolution, retest and eventual closure.
## Risk Management
High risk must be assumed concerning the completion of new functions and the related testing within the defined time frame. e.g. Only x SQE’s are doing all the test scripting and test execution for this release and there are other ongoing projects for all.
## ‘Pass/Fail’ Criteria
Each Test Item will be assigned a Pass or Fail state dependant on two criteria:
- Total number and severity of Bugs in an Open & Unresolved state within Bug Tracker tool.
- The level of successfully executed test requirements.

The combination of both criteria will be used to recognise the Test Item can be declared Test Complete. However as this is a minimum level of quality that is believed achievable it’s recommended that where project timescales allow further testing and development should be conducted to raise the overall quality level. Unforeseen issues arising during the Test Phase may impact the agreed ‘Bug Analysis’ Criteria for the Test Item. Issues can be managed through review with the Test Team and the project authorities.
## Critical Success Factor
Critical success is based on delivery on time with all script passes completed and all defects closed and regressed. The following critical success factors are specific to the Testing process:
- Testing considerations must begin in the early phases of the project.
- Test script development must be based on key project deliverables.
- Testing must be objective and must be performed by an independent test team (other than the programmers responsible for the application software).
- The problem management process must be functional as soon as testing begins, and must ensure that only valid and non-duplicated defects are processed.
- Multiple iterations for each testing task should be planned to allow for a higher density of testing for the current test iteration and scheduled fixes for the next iteration.
- Planning for the systems integration test should start early, as it will involve multiple projects, systems, and organizations.
- The scope of the regression test should be well defined.
- An automated tool should be used to perform regression testing.
- Locking, response time, and stress testing should use process-based testing scripts.
- Modules should be categorized by their relative importance to the business for defect prioritization and performance testing.

Success will be measured by:
- Completion of application test scripts (written, reviewed, and approved) when scheduled, and
- Completion of the scheduled test cycles in a timely fashion (as scheduled in the project timeline in the project schedule)

Important Constraints are:
• The completed test scripts with notations concerning defects logged / repaired. Impact factors for the completion of the above are as follows:
• Failure of development to return “Repaired” defects in a timely fashion.
• Failure of scheduled builds as needed to verify new functions and defects.
• Additional features being added that are outside the scope of this release.
## Measuring the Extent of Testing
Entrance Criteria
Entrance criteria are the required conditions and standards for work product quality that must be present or met prior to the start of a test phase.
Entrance criteria shall include following:
- Review of completed test script(s) for the prior test phase.
- No open critical/major defects remaining from the prior test phase.
- Correct versioning of components moved into the appropriate test environment.
- Testing environment is configured and ready.
### Exit Criteria
Exit criteria are the required conditions and standards for work product quality that block the promotion of incomplete or defective work products to the next test phase of the component.
Exit criteria shall include the following:
- Successful execution of the test scripts(s) for the current test phase.
- No open critical, major, or average severity defects unless the issue is determined to be low impact and low risk.
- Component stability in the appropriate test environment.

# Automated Testing Tools
Processes and procedures for testing tools (including automation) is the accountability of the both the Test Manager and their Leads to determine whether appropriate to introduce into the test execution effort.
## Test Management
### Test Management Tool
Mention Test Case tracking, Defect tracking and story progress tracking tool.

### Defect Management Tool
Tool to track issues, Fix and resolution.

## Test Automation Tools
### Test Automation Tool
Mention Test Automation Tool should be used.

### Performance Testing Tool
Mention Perfomance Test Tool to be used.

## Licensing and Installation
Mention Licence related things for various things.

# Test Environment Strategy
This section focuses on the processes and procedures for requesting, provisioning and managing test environments.
## Testing Environments Provisioning Request Process
    This section details the approach and processes that need to be followed for requesting environment builds and/or refreshes.
  2. Test Environment and Tools

For technology projects, identify requirements for the test environment, specialised test devices and tools. Describe at a high-level the target test environments for each of the test phases and for each application.
Note that at this stage there may be insufficient detail to articulate precisely the technical test environment needs, but the objective of this section would be to identify significant new requirements to spin-off the necessary design and procurement activities, and to ensure that the associated costs are included in the business case. Cover specialized test devices and tools that require lead time to procure and commission. State any assumptions as to the availability of critical testing infrastructure, including assumed hours of operation and support.

  1. Environmental and Infrastructure Needs

The following detail the environmental and infrastructure needs required for the testing of project test items and execution of Regression Testing.

Hardware.
- Integration Environment:
- Test-A: http://.....
- Test-B: http://....
- Pre-live Staging:

Software
- <Name of Bug Tracking Tool>: http://...
- <Name of Test Case Management Tool>: http://
- <Name of Automation Tool>: http://
- Additional software licenses

Infrastructure
Network connections are available on all Test Systems as required.

Test Repository
http://...

### Test Lab – Testing
Identification of the physical components, the communications, the system and middleware necessary. Identify other software or supplies needed to support testing.

### Test Environment Management
Security and access requirements to the test area and equipment.

# Test Data Strategy
Describe how and where test data will be obtained from for every Test Phase i.e. Module Test will receive data set for a given module from the development team/ PM as part of the baselined software delivery.

Clarify the requirements for different test data packs i.e. the volumetric data pack will be separate to the functional data set as the requirements and coverage will differ and is dependant on both the functionality to be exercised and the volume of data necessary to support the tests.

## Types of Test Data
Test Type	Source of Test Data
Module & System Test	Manually created data delivered from software (module testing) or based on module test data for each application (system testing). System test data must ensure the cross application data dependencies have been considered and resolved.
Integration Test	Correct data from multiple modules such that cross application data dependencies have been considered
Scalability Test	Copy of Production data or
Model Community / UAT	Customer Data Set

## Test Data Sources
Mention Data Sources here. Data Source could be in file, API or DB.

# Testing Controls & Procedures
All tests will be subject to formal scripts. There will be no variation from the scripts during formal testing, except when problems are found with the scripts themselves (e.g. typing errors; the script instructs the user to use an incorrect button; expected result is incorrectly described; etc.).
## Testing Success Criteria
The Test Reports will be kept up to date with the results of the tests carried out. Any supporting evidence required or provided and an indication as to whether the test step is considered to have “Passed” or “Failed”. This will be collected in an Excel spreadsheet.
## Defect Management
Test issues will be captured on Defect Management tool. The following attributes will be used:
- Unique Identifier
- Originator name
- Date & Time Test Issue was raised
- Test Phase
- Baseline build/ Release Number
- Title and Description of the Test Issue
- Test Issue severity level
- Against which Test Script the defect was found
- Supporting information e.g. screen shots

All issues will be entered in the Daily Test Issue Log, allocated a priority and reported to the QA Manager for inclusion in the Test Report.

### Defect Management Severity Definitions
Severity	Definition	Maximum Allowable
S1	Crash/Legal – System crash, data loss, no workaround, legal, Ship Killer	0
S2	Major – Operational error, wrong result	<Set by PM>
S3	Minor – Minor problems	<Set by PM>
S4	Incidental – Cosmetic problems	<Set by PM>
S5	N/A – Not Applicable; used for feature requests and Development Tasks	Reference Only

The total MAXIMUM number of issues recorded in Bug Tracker Tool that can remain in an Open & Unresolved state for the Test Item and be acceptable for release.
### Priority Code Definitions
Test Scenario	Definition	Minimum Pass Rate
P1 – Critical	Essential to the Product	100%
P2 – Important	Necessary to the Product	<Set by PM>
P3 – Desirable	Preferred, but not essential to the Product	<Set by PM>

The MINIMUM set of Test Scenarios that must pass before the Test Item can be considered for release.
## Issues Management
List the key issues relating to the test strategy and the resolution plan for each. These issues should be documented.

## Risks Management
This section outlines the risks and contingency plans associated with the testing phase. A sample chart is included below:

#	Risks	Prob. of Occurrence	Severity of Impact	Contingency Plan
1	Lack of finalized specifications	High	High	Quality Assurance will perform Exploratory Testing with the assistance of Subject Matter Experts from TSS.

## Issue and Risk Escalation and Governance
Any Issues, Defects, Observations or Queries arising during Testing, which cannot be resolved locally, will need to be formally escalated to the project authorities for resolution. Wherever possible, additional evidence (e.g. screenshots) will be provided to assist problem resolution.
## Entry Criteria Risk Assessment
The purpose of the Entry Criteria Risk Assessment process is to evaluate the readiness of commencing a testing Release.

## Exit Criteria Risks Assessment
The purpose of the Exit Criteria Risk Assessment process is to evaluate the finalisation and completeness of a testing Release.
## Test Coverage Analysis
Metrics need to be established for each testing phases. The metrics and measurement process must be agreed by the necessary stakeholders and will form the foundation for progress reporting.

# Key Roles, Accountabilities and Responsibilities

Responsibility Matrix
The table below outlines the main responsibilities in brief for test activities:

Activity	Product Manager	Development / Manager	Test Manager	Test Engineer
Provision of Technical Documents	X	X
Test Planning and Estimation			X	X
Review and Sign off Test Plan	X	X	X
Testing Documentation			X	X
Test Preparation and Execution				X
Test Environment Set-up				X
Development of System Test Scripts				X
Change Control of Test Environments			X	X
Provision of Unit Tested Test Items		X
Bug fixes and return to the Test Team for re-test		X
Product Change Control	X	X	X
Ongoing Test Reporting			X	X
Test Summary Reporting			X

## Proposed Test Team Structure
Add Team Structure. State who will own and deliver all test activities and deliverables. Outline the Test Management and Test Team structure showing test responsibilities (people and roles) – a diagram / organisation chart / references to Test Team documentation are required at this point. What level of independence has the Test Team? Provide detail.

# Suspension Criteria & Resumption Requirements
Testing of Test Items will be suspended if:

1a) Suspension criteria:
A Severity 1 issue is logged and requires fixing before further testing can take place (a Blocking Issue)
1b) Resumption requirement:
The issue will need to be fixed before the Test Item is returned to the Test Team for testing.

2a) Suspension criteria:
Significant differences exist between observed behaviour of the Test Item and that shown in Test Scenario, Test Case or as expected from the previous version of the technology.
2b) Resumption requirement:
Development, the Test Team and PM must come to a conclusion on resolving the issue and agreeing a definition of the expected behaviour.

3a) Suspension criteria:
A Test Item sent for testing fails more than 20% of Developer Unit Tests.
3b) Resumption requirement:
The Test Item must be fixed or Unit Tests refactored if out of date and then demonstrated to pass with <20% failure rate.

# Staffing and Training Needs
# Staffing
Staffing levels for the test activities will be:
- 1 x Test Manager for the duration of test planning at 50% effort against plan.
- The required number of Test Engineers for the duration of test execution at 100% effort against plan.

Training
For each project the training needs will be assessed and defined in the New Component Test Plan.

# Test Deliverables
The following artifacts will be produced during the testing phase:

Test Plan
Used to prescribe the scope, approach, resources, and schedule of the testing activities. To identify the items being tested, the features to be tested, the testing tasks to be performed, the personnel responsible for each task, and the risks associated with this plan.

Test Schedule
Which describes the tasks, time, sequence, duration and assigned staff.

Test Breakdown
Which includes the Test Scenarios, their priority and related number of Test Cases along with the defined estimates for time to write and execute the Test Cases.

Test Cases
Detail the pre-conditions, test steps and expected and actual outcome of the tests. There will be positive and negative test cases.

- Periodic progress and metric update reports
- Bug Reporting
- Test Summary Reports
# Dependencies, Assumptions, and Constraints
In the following table, list any dependencies identified during the development of this test strategy that may affect its successful execution if those dependencies are not honored. Typically these dependencies relate to activities on the critical path that are prerequisites or post-requisites to one or more preceding (or subsequent) activities. You should account for the responsibilities in which you are relying on other teams or staff members external to the test effort, the timing and dependencies of other planned tasks, and the reliance on certain work products being produced.
Table 1: Dependencies
Dependency	Potential Impact of Dependency	Owners
Resources other than the Test team will be the Development Staff, Product manager, Research and additional testers if available from other areas within the company.	Meeting Deadline	PM
Available resources to provide the above in the time line defined in the project plan.		All
Re-use of the test infrastructure from another project

In the following table, list any assumptions made during the development of this test strategy that may affect its successful execution if those assumptions are proven incorrect. Assumptions might relate to work you assume other teams are doing, expectations that certain aspects of the product or environment are stable, etc.
Table 2: Assumptions
Assumption	Impact of Assumption	Owners
Resources must be assigned full time to the test team in order to carry out the intended test cycles.	Testing schedule and quality can be impacted	QA Manager
All Pre Testing deliverables are in place like project plan, requirements	Very important	PM
Quick and accurate repairs of defects logged into the defect tracking tool.		QA Engg
Test resources will be provided in-house

In the following table, list any constraints placed on the test effort that have had a negative effect on the way in which this test strategy has been approached.
Table 3: Constraints
Constraint On	Impact Constraint has on Test Effort	Owners
Institutionalized knowledge of the XXXX application by some test team members is critical for successful testing.	No proper testing without Business knowledge.	QA Manager

# Measures and Metrics

At the Initiation Phase of the project the Test Team will publish a set of measures and metrics related to the test activities of their Planning & Analysis and Execution phases. The Test Plan also defines the milestone dates for key deliverables such as the Test Plan and these are metrics captured for ongoing statistical process analysis across successive projects.

Test Preparation
- Number of Test Scenarios v. Number of Test Cases
- Number of Test Cases Planned v. Ready for Execution
  Test Execution and Progress
- Number of Tests Cases Executed v. Test Cases Planned
- Number of Test Cases Passed, Failed and Blocked
- Total Number of Test Cases Passed by Test Item / Test Requirements
- Total Time Spent on Execution vs Planned Time

Bug Analysis
- Total Number of Bugs Raised and Closed per Test Run
- Total Number of Bugs Closed v. Total Number of Bugs Re-Opened
- Bug Distribution Totals by Severity

# Metrics
Key testing metrics are as follows:
- number of test iterations planned for each test task
- relative importance of the application system to the business
- complexity of the application system under test
- number of functional areas involved in the module and module integration test
- number of test steps per scenario
- complexity of the module under test
- complexity of the scenario under test
- number of other application systems in the systems integration test
- required online response time for critical modules
- batch nightly window response time
- number of end users required for the stress test

# Milestones and Schedule
Deliverables and Milestones are as follows:
- Test scripts complete, signed off by the team managers.
- Data sets to be used for testing are ready.
- Milestones are decided after release of the final project timeline

## High Level Schedule for Testing
Prepare a high-level test schedule, including key milestones, covering the test activities (planning, execution, documentation) and their dependencies and sequence.

This provides background information for the approvers and the subsequent audience. Additionally, it provides the starting point to validate the project’s timeline and ensure they are reasonable given the scope of testing. The schedule can be documented as a simple list of activities or milestones with corresponding dates, or can be presented as a high-level Gantt chart.

# Risks and Contingencies
	Risk	Mitigation Strategy	Impact
1	Delays in delivering completed Test Items from Development would impact test timescales and final Release quality	Product Management and Development to advise of any delays and adjust Release Scope of Resources to allow the test activities to be performed.	High
2	Delays in the turn around time for fixing critical bugs, which would require re-testing, could have an impact on the project dates.	Strong management of bug resolution would be required from Development to ensure bugs are fixed and available for re-testing in the scheduled time.	High
3	The Test Team, Development or PM teams require domain guidance from one or the other and they are not available. This would delay project activities.	The Test Team, Development and PM teams to ensure they are available at critical points or contactable during the project activities.	Medium
4	Features of Test Items will not be testable.	The Test Team will record untested features and request the PM to assess business risk in support of the release of untested features.	Low
5	Unexpected dependencies between Test Items and service components are encountered that require revision of Test Scenarios and related Test Cases.	Information about dependencies is updated and communicated promptly to allow timely revision of Test Scenarios and Test Cases	Low

# Standards And Methods
# Reviews
This section describes the reviews that will be conducted, who will conduct them, and when they will be conducted.
### Inspections and Walkthroughs
This section describes the process of Inspections and Walkthroughs.
## Build Control
This section describes who will be responsible for the build(s), what approval is required, and the process by which it will be completed.
## Defect Reporting
This section outlines how defects and issues will be tracked. And how team members will manage the log and resolve the defect.
## Procedure Controls
This section describes the procedure controls (initiation, critical failure, resumption, and completion) for this type of testing. The following chart serves as an example and should be updated to reflect this project.
Control	Description
Initiation	Guidelines that must be met in order to start testing. The initiation controls are: / Requirements/Scope document created and signed off by management. / Unit testing has been completed. / Product available and running in test environment. / Test Strategy created and signed off by management.
Critical Failure	Guidelines that determine the point at which a failure is deemed to be critical and testing will stop. A defect is not necessarily a critical failure. A critical failure is a defect or issue so severe that there is no point in continuing. Example: The Critical Failure controls are: / System cannot be installed (critical). / System cannot be accessed (critical).
Resumption	Guidelines that determine the point at which testing can resume after resolution of a critical failure. Resumption controls are: / Failure resolved and new release moved to test environment by development.
Completion	Guidelines that must be met for testing to be considered complete. Completion controls are: / All high priority defects/issues have been resolved. / All defects/issues with been reported and addressed in some manner. / Once all testing has been completed, QA will issue a QA Results Memo to all involved parties. The memo will briefly describe the overall testing that was done, any open defects/issues with their severity and the final status of the testing (accepted, conditionally accepted, or not accepted for production).

## Notification / Escalation Procedures
The following diagram shows the notification and escalation paths to be followed for the duration of the project Test Phase.

# Open Issues
This section provides the location of the team’s issue log and instruction on how issues are managed and resolved.
# Documentation Detail and Artifacts
This section should mention of other documentation detail.